## Slide 1: Adam MUSSA IMS PROJECT

## Slide 2: Understanding
Customer should be able to make an order
They would select from a list of order implemented via an array list.
Initially attempted to create a system in which you would be able to create store and select from a database of anime via their title and it would list also list anime depending on the genre source material
I put my dreams aside
The order would have a calculation method depending on not only the item and item price but the amount of the item the customer wants
We want to take this info and insert into our order and orderline.
*update*
System mysql is not connected properly

## Slide 3: Trust the process
As stated early I spend the earlier part of the week in trying something unnecessarily hard for no reason. But the week still allowed me to through and process what ive learnt and what I need to work on.
My java, Maven, MySQL have improved throughout the week. As I things clicked into place as I worked through the project
Unfortunately because of the lateness of my start and fully utilize continuous integration via GitHub and my sprint was non existent on jira
i panicked and pretty much never shut down or logged out of my laptop as I worked through this project, so continuous integration slipped my mind.
Eventually I found myself in a place where my programme successfully created readAll, Updated and Deleted Both Item and Customers.
*update* database doesn’t exist anymore

## Slide 4: To Conclude
The goal of the project was met without reaching the point of continuous integrations
I learnt more about debugging and working with preexisting code and also creating code from scratch
I built a better understanding of some of the Principles of good coding within eclipse